Meeting Notes – July 7-9, 2025

Diavik Mine Site and Garnet Room (Quality Inn, Yellowknife) and by teleconference / Zoom

Present:

Charlie Catholique, Chair 				Łutselk’e Dene First Nation

Marc Whitford, Vice-Chair (July 8&9 only)		North Slave Métis Alliance

Ryan Arta, Director 				Yellowknives Dene First Nation

Baba Pedersen, Director 				Kitikmeot Inuit Association

Jason Thompson, Alternate 			Diavik Diamond Mines

Sarah Elsasser, Director (by zoom)(July 8&9 only)	GNWT-ECC

Staff:

John McCullum, Executive Director			EMAB (minutes)

Allison McCabe, Environmental Specialist		EMAB (minutes)

Absent:

Violet Camsell-Blondin, Secretary-Treasurer		Tłı̨chǫ̨ Government

Guests:

Amanda Annand, DDMI (Day 1 – by phone)

Joe Heron, GNWT (Day 2)

Brandon Bradbury, GNWT (Day 2)

Mark Nelson, Diavik (Day 2 – by phone)

Monday, July 7, 2025 Site Visit to Diavik – overnight, returned July 8 morning Diavik Host: Nicole Goodman Jason Thompson, Gord Stephenson and Sean Sinclair did a Q&A following the site tour. Tour - Noted SES sampling locations – red buoys - SWALF triggered at Ponds 2 & 7 in spring - Boulders along top of NWRSA on north side are a berm/barrier while pile is still active. They will be removed for closure. - Discussion on location of future Pond 3 breach - Till pile near NWRSA is mostly used up as part of closure - Mine heater fuel spill is being chemically treated as the final step. Applied chemicals. Cover after maximum thaw (approx. September). Test pits in summer 2026 to check effectiveness - Absorbent “socks” on nearby pond not showing any fuel - Rocks in Pond 7 channel are place over geotextile – approximately 0.5 meters deep. - Filling pits will require roughly 130 Billion liters. Will make sure LdG stays within range of natural variation. - Observed a moose next to A21 pit. - Diavik hopes to complete about 80% of earthworks by 2026. - Taking truckloads of surplus equipment to Edmonton for auction. - Diavik contact for HDPE piping is Melissa Mercredi. - Not sure of till moisture content in NWRSA cover. - Concern about fish access to Coppermine River tributaries if LdG level drops. - Concern about effect of PK in A418 pit on benthics. - Top of PK will be about 300 meters below surface of water; no life that deep. - Noted that PKMW modelling shows water quality parameters vs. AEMP benchmarks. - Effect of permafrost thaw on predictions? - Accountability for promises made during community tours. - Diavik staff note commitment to stay to the point where the site can be relinquished. - Two TKMP workshops is not enough. - Diavik says plan will continue to evolve. Q: Will that be a part of the water licence. A: Up to WLWB; will definitely be part of closure plan. - Diavik should do more community engagement during closure. - Diavik should visit communities every couple of months.

Tuesday, July 8, 2025 Meeting started at 1:34 pm at Garnet Room in the Quality Inn and by teleconference Opening prayer – Charlie Catholique

Item 1 – Approval of Agenda Chair reviews agenda Diavik not available to present on 2024 WMMP or on EMAB Role/activities in transition to closure, or on FCRP. Motion: to approve the agenda as amended Moved: Marc Whitford Second: Baba Pedersen carried

Item 2 – Conflict of Interest No conflicts declared.

Item 3 – Minutes Motion: to approve minutes of April 23-24, 2025 as presented Moved: Baba Pedersen Second: Ryan Arta Carried Motion: to approve minutes of May 13, 2025 as presented Moved: Ryan Arta Second: Marc Whitford Carried Email motions read into the record ED presents review of action items ES presents outstanding recommendations - Air quality; 2 letters on yellow haze to review: Diavik and GNWT - Letter to Diavik - Will Diavik start monitoring yellow haze now? - Will this be a surprise? - It has been raised in the past, but not since the Minister’s investigation of Diavik’s EAQMP started - Review GNWT letter before decision - Noted it is not always possible to see the haze - Suggested GNWT contact ECCC regarding satellite monitoring data Q: does haze leave a residue? A: yes. Precipitation washes it out. - Noted the haze results from fuel combustion; will be a much smaller issue after closure. ACTION ITEM: tweak letters and send to Board for approval by email motion. Talk to Ryan about residue. - Fish Camp Recommendations - This is a follow-up to Diavik’s responses; some were inadequate - Noted that Jack Kaniak was very concerned about the health of fish at the camp; EMAB needs to follow-up - Mine is closing soon; need to address this issue - Possible letter to Kugluktuk HTO requesting any information on their concerns about fish health. Some fish go all the way up the Coppermine R to LdG ACTION ITEM: draft a letter for Board review, and approval by email motion

Item 4 – Finance ED presents item from kit Review of income statement - Discussion on community updates - Baba would like to update KIA - Ask Diavik to fund Board travelling to each community; people should know who Board members are - Cost this out - Could charter save money? - EMAB could work on TKMP; noted Diavik did not agree with EMAB’s budget - Could community update be done by Zoom? - Communities are not interested in remote meetings - Likely not enough in budget to have Board meet in each community - Any other possible sources of funds?

BREAK 3:00 – 3:15 PM

Item 6 – TK Monitoring Plan Amanda Annand from Diavik joins by phone ES presents item from kit - Noted moose observed during site visit; it was not healthy – too skinny. Elders would know this Amanda requested an opportunity to address some of the comments on the July 2-4 TKMP workshop. - Facilitators only role was to host the workshop - Diavik planned a site visit to bottom of A418 to discuss the original Cultural Water Use Criteria developed for the PKM project but weren’t allowed to go down due to size of group - Diavik decided to cut back the discussion and focus on land-based criteria - Challenge is the Cultural Use Criteria (CUC) need to link to closure objectives - Noted that closure criteria are referenced in the water licence, but are not directly included in it - Noted that ES did not hear the discussion on CUC because she was on the site tour - Talked about site wide objectives and linking TK Indicators (TKI) and closure objectives - Some of these TKI could be closure criteria - Group was not ready for discussion on closure criteria - Diavik has not proposed any CUC and will not be proposing them - Scientific criteria take a long time to develop; TKMP is still in early days [note: some Board members had trouble hearing Amanda] Discussion: - TKI’s are good but descriptive; more detail connecting TKI to criteria would be better - Support CUC for entire site; should be included in licence - Budget and details of TKMP are an issue - It is not acceptable to say there is not enough time to develop CUC - Amanda notes that budget should not be part of a monitoring plan; budget for TKMP will be discussed with communities - Diavik has been discussing since 2022; this has taken a long time. - TKMP workshop discussed setting up a TK Panel; lots of details were discussed. - Amanda noted the workshop discussed that a TK Panel could be formed; folks wanted EMAB included in discussion. EA says EMAB can be wound down; she disagrees that she said EMAB could be dissolved, so shouldn’t be considered as a way to implement a TK Panel - EMAB should continue until full and final closure; discuss status in 2035 after active closure is complete and some monitoring has happened. - A Board member agreed the workshop discussion was on governance of a Panel - Noted that there was a discussion on EMAB taking on the development of the TKMP; the issue was funding. - Workshop participants want to work with EMAB. Need to be sure to listen to Elders. - EMAB expects to be involved until closure is completed. - More discussion needed between EMAB and Diavik on this - Amanda explained next steps: - WSP will take all information from workshops and research and prepare a draft plan; probably more like a framework - Submission to WLWB won’t be final, so TKMP can develop over time. - Will review with some people who attended workshops before submitting - Thinks there will be a hybrid between over TK Monitoring and community monitoring. - Will TKMP submission address funding? Amanda says no. - Explain which TK Indicators (TKI’s) could be Cultural Use Criteria - Amanda explains that the TKI’s are compiled from TK Panel reports, fish camps etc. - Goal is for TKMP to be used to evaluate Diavik’s closure in relation to closure objectives - Communities can decide which TKI’s could be criteria - TKMP needs to evaluate whether environment is safe to use. - How will Diavik address CUC as part of the process to develop the TKMP? The PKMW process was a regulatory process through the water licence. Diavik took responsibility for development of the TKMP, including CUC - General agreement that Diavik has a responsibility to develop CUC through TKMP. Can’t just say communities must do this. - Diavik has done a lot of work – doesn’t seem to be leading to something useful - Amanda notes this is hard work. Diavik is leading the way. No other mine is doing this.

Meeting adjourns for the day Return to TKMP item tomorrow

Wednesday, July 9, 2025 Meeting started at 9:00 pm at Garnet Room in the Quality Inn and by teleconference

Item 10 – Inspector’s Report GNWT Inspectors Joe heron and Brandon Bradbury joined the meeting. Joe gave an update on recent inspections and activities at the mine. - Noted the application of chemicals to the mine heater fuel spill area; Diavik has spent millions cleaning this up. - Diavik installed weirs at Ponds 2 & 7 breaches as per MDMER. - Diavik keeps a spill legacy database to make sure all spills are cleaned up. Some spills are under buildings, so can’t be cleaned until after demolition. - Issues generally relate to waste and fuel management - Notes SWRSA is largely gone due to re-mining for cover etc. - About 65% of NWRSA is completed and signed off. - Site is well managed - Joe is now Water Resources Officer for North Slave Region; Brandon will replace him. - Brandon introduces himself. Q. Are bladders used on site? A. No Q. How many spills on Diavik’s legacy database? A. About 50 last time checked. EMAB can request access from Diavik. ACTION ITEM: ED to ask GNWT about legacy database Q. How many years has Joe worked on DDMI file? A. About 4 years Q. Who deters grizzlies? A. Environment team ES presents spill letter from kit Motion: to approve spill letter as presented Moved: Baba Pedersen Seconded: Ryan Arta carried Q. Will all board members get spill updates from Diavik, or just executive? Don’t want to be copied on every single email. Could staff compile fuel spill notifications and just update the Board during meetings? A: Yes ACTION ITEM: EMAB staff to continue sending Board executive spill updates from mine. Will compile and present spill list to entire Board during meetings.

BREAK 10:15 – 10:30 AM

Chair reviews agenda Diavik alternate will get back to the Board on the presentations EMAB requested

Item 5 – Debrief on site visit - Very beneficial to see site, hope we continue to go at least once a year - Good site visit, tour around whole site, saw drainage, mixing zones; saw the unhealthy moose – want to continue monitoring after closure. That’s why we visit every year. Just to see it. - might be beneficial to go twice a year during closure to see more regularly if possible. Overnight trip was a lot less rushed than day trip; could ask more questions and take more time. Overnight or a longer day trip would be beneficial. - Very different when you see site yourself. Seeing firsthand, like mixing zones, have better sense of what is going on. Group was small enough to cover lots of areas on site. Would also support at least annual trips during closure. Was good to see NCRP. - Couldn’t come this time but looking forward to going again. One thing, about what inspector said earlier – about this being better than other mines – certainly not comparable to metal mines – but there is absolutely potential for damage e.g., acid generation, and LdG is irreplaceable. So, I didn’t correct him, but I hope we as a board are very cognizant that a lot of the time, what’s being communicated often is that DDMI is so much better than other mines – but important we pay attention to details. - On the surface, yes, but there is potential for harm. So, we have to be very careful. Good words. - Could we do seasonal visits? Spring time, fall time? - Once we get into real reclamation phase, they’re basically destroying infrastructure…so we may want to put on thinking caps to decide when we want to go to see what’s going on. Board may want to consider going during key events. - Lots of material going in dump, like tires. So, we have to plan for site visit. See what’s going on truck to winter road, what’s going to dump, etc. Landfill going to be full. - If we can get a more detailed closure schedule, we can talk about when we want to go - the more you can see it in person, rather than emails, the more you understand ACTION ITEM: request detailed closure schedule from Diavik to identify key events when EMAB might want to do a site visit.

Item 6 (cont’d) – TK Monitoring Plan Discussion ES presents recommendations from TKMP workshop ACTION ITEM: Staff to draft letter to DDMI expressing concerns about workshop for review and approval by email motion. Recommend Diavik develop Cultural Use Criteria. ACTION ITEM: Figure out next steps for meeting with DDMI e.g., meet with executive/invite DDMI to attend board meeting in October. - Would be faster to have executive meet – also, TKMP will be submitted in September, so no point meeting in October. Discuss setting up meeting with Tara and EMAB Executive around end of July. - Do communities know Diavik is expecting them to provide input on CUC? Is it worth EMAB having conversations with Indigenous parties (e.g. staff member, board member) to inform governments that DDMI is waiting for input. - One voice should talk to all communities so every community gets same info - If we can push EMAB visits to communities…now is the time - Indigenous communities don’t realize Diavik is waiting for them to propose and develop CUC. We have no idea what TKMP facilitators are going to come up with… if its going to be a TK Panel as was discussed, or a different structure. Closure is going to start; may not be time for communities to propose CUC on their own. EMAB should recommend a framework for CUC. In three years the science will be coming along and nothing from TK side. Funding is an issue, and logistics. - It’s already getting late to contact communities. EMAB should send a letter to Indigenous governments to inform them. DDMI already said they won’t be proposing CUC on their own. Recommendations to DDMI will be just another letter that won’t go anywhere. - Could send a letter to IGOs saying – EMAB very concerned; DDMI is waiting for IGO’s to propose CUCs. - Could send two different letters. One to DDMI/cc’ing WLWLB, explaining shortcomings, and another to governments. Also, we will make comments about CUC on the draft water licence - July 22nd. Get something to communities before that deadline, to help them prepare. Number of different processes we can take advantage of. No way plan is going to happen by September, but a framework could be developed. - Getting a letter to communities, priority number one. Then letter to DDMI, priority 2. May be too late to have meeting. Some urgency. - EMAB should identify concerns; Diavik doesn’t tell EMAB what to do. Diavik is struggling to prepare TKMP. Diavik needs to satisfy the Aboriginal Governments if it wants a licence. - The WLWB does have option to delay. Could send letters and also wait to see the TKMP, and if we don’t see that framework, then we ask the Board or IGOs to delay to plan. - We don’t have to send letter directly to Diavik, don’t have to explain everything again. We heard it yesterday. - In terms of timing – the critical thing is that CUC must be in licence. It’s a positive sign it has shown up in draft licence. The fact that closure...they’re not going to be walking away from the site in minimum ten years – if it takes 3 more years, that’s okay. There is urgency at this time, so pressure from EMAB and IGOs is needed to get CUC requirement into licence. - Diavik intend to monitor for at least ten years before talking about leaving. Don’t need to write WLWB and ask to delay closure. However, we can make our comments on the licence, that this be done the right way, or they can’t walk away from site till everyone’s confident. This shouldn’t be rushed. - Useful to respond to DDMI just to have concerns on record, but priority is letter to chiefs. We don’t need criteria itself developed right now, but we do need to ensure it’s required in the licence. As for meeting with Diavik – can happen maybe further down the road or not at all. - Diavik clearly disagrees with CUC approach. ACTION ITEM: draft letter to IGOs by early next week for review by Board and approval by email motion. ACTION ITEM: draft letter to DDMI before submission of TKMP

Item 7 – EMAB role as Diavik transitions to closure Deferred to next meeting

Item 8 – WL Renewal ED presents item Q. Did DDMI make that statement on NI? About not being able to meet water quality benchmarks? A. Yes, that’s what we heard, was a big surprise to most people. Will address in closing arguments for sure. - Concerning DDMI is trying to rush deadlines. Can they not pump some water into NI and dilute it? Buy more time? - Regarding North Inlet - if you look at CSR, it says, during operations Diavik needs to be operating in a manner that ensures that there will be options for proper closure of NI – fast forward, suddenly it’s urgent, and they’re saying they can only do partial reconnection due to contaminated sediment. We’ve never seen the options for closure (e.g., dredging) which is how it was sold back in the original EA. Not comfortable with the plan to dilute and do a partial reconnection. Not happy to hear we’re being pigeonholed into this one option. Preference would be to push back a little bit and say, show every option including dredging and full reconnection. - Diavik say sediments aren’t the issue with respect to water quality. It’s actually the runoff that will affect water quality. - Runoff – what is runoff? Sheet runoff? - North Inlet is in a shallow valley. - DDMI’s Undertaking says runoff is partially natural and partially collected from site, also mine water and process water. - Process water is part of slurry and collection pond water. Amount will lessen as dams are breached. Once mines stop being pumped no more underground input to NI. - But after closure, why would problem be runoff? If just coming of NCRP, which is clean rock? Doesn’t make sense. Q. Where does this slurry go? From the process plant? A. A418 pit. Not sure what process water reports to NI – would have to ask DDMI. - The main issue is, if water quality is going to degrade over time, how will DDMI fix? Also, this is just DDMI’s position. Other parties at hearing had other views. - Yes, we don’t want to provide advice, we provide oversight - Water, fish, environment is main concern. Noted that First Nations are concerned about drinking the water and eating the fish from discharge area after the mine closes.

Update on Agenda: Item 11 – WMMP? DDMI not ready to present – maybe arrange a conference call with DDMI so board can be updated. Everything will go out via email. Item 12 – DDMI presentations on closure & AEMP results – Mark Nelson is available at 2:45

Lunch from 12:15 TO 1:35

Item 9 – Final Closure and Reclamation Plan ED presents item Q. What happens if DDMI didn’t improve a plan as directed? A. Parties, including EMAB, can comment and Water Board will make final decision - Diavik is supposed to have plan in place 6 months before closure (e.g., end of sept). Timeline not looking good – unlikely Board will approve plan by end of Sept. - Getting it done properly is more important than adhering to schedule - WLWB wants a good plan too, DDMI will be first mine to enter closure under the WLWB - EMAB can recommend review process is delayed - Last time, review period was 4 months. Not sure how much time we’ll get this time. - Consultant estimate – budget is $79K; consultant estimates are well above this. EMAB may have to ask for more money from Diavik or cut back on other things. Still waiting for wildlife consultant estimate. - Consultants cost can’t go down at all? - No, they have a fixed cost. Would need to reduce their scope of work. - DDMI proposing to not having technical session, just virtual sessions where people can ask questions. In the past, tech sessions were useful – everyone can see what’s going on. - recommendation that this board ask for a technical session. - Agreed - DDMI may not say same thing to each group/get same answers. - Agree 100% a tech session with all parties is the best option. Holds them accountable. ACTION ITEM: Staff to draft recommendation to WLWB that there be an FCRP technical session for Board review. Once letter approved and FCRP schedule is released, staff to send letter. - There is option to cut back on overlapping areas of review (consultants) to bring down price Q. How did we hire or choose these consultants? A. We have standing offers that have been in place for years. Originally each consultant had to bid on specific areas of expertise eg. aquatics. They all have a long history with EMAB and are familiar with the issues. Q. Also, our consultants can’t also be working for proponent? A. No, and consultants are good about identifying conflicts Q. How do we know…the consultants we picked are giving the best info possible? Do we ever review them? I want the best, not the cheapest people A. We’ve never had their work reviewed. EMAB chose them for their expertise. Q. What about Roam Ecology? Have never heard of them A. When MSES folded up, Brian Kopach started own company, he worked for MSES for years. When they closed, we put out for RFP. No one bid, so we approached Brian.

Item 13 - Board Member Updates KIA - EMAB should be around till full and final closure, till they shut the lights off at the mine. What can we do, so they don’t try to disband us or cut funding? Using Diavik’s own documentation, I think EMAB should be around till 2035. What do we do to accomplish that? A. it’s Ministers decision. Might be worthwhile for Executive to meet with Minister. A while ago EMAB asked Parties how long they wanted us to be around for and everyone who replied said till full and final closure (including GNWT). - Want to ensure some sort of severance package for staff when EMAB closes. - Baba put his name forward as interested in being on Nunavut water board. No one’s been selected, completely separate from NWT, but wanted to tell Board. Intends to be on both Boards if rest of EMAB okay with that, and no perceived conflict. NSMA: - Lots going on with changes/uncertainty with diamond mines. Everyone’s accepted it’s ending. Corporations and collectives need to look at revenue sources differently, and how they’re going to maintain their membership. When production stops, no more IBA payments, etc. Less orders for things from mine. Cutbacks due to synthetic diamonds. - Building a new facility in Kam Lake. Meant to be a place to house remediation division. - Sent three boats to Thaidene Nene working with Guardians - NSMA had a good fish fry. - sending some people to Batoche in Saskatchewan. - Mines are on life support. Watching expenditures closely. Telephone call this afternoon was with economic corps to see if we can work with feds to help keep the mines open. Very serious in the NWT. Diamond mines losing tens of millions. That affects us. Q. NSMA has some influence…trying to promote and push these projects like Grays Bay...it’s not necessarily going to help existing mine A. would like to interact with Inuit community & discuss common interests esp. with Carney gov’t. lots of arguments, politically driven, e.g. where to put roads. It’s very challenging. Work is enjoyable. Q. Why didn’t NSMA attend Hearing? A. Had a lot going on, not sure who was supposed to go. Q. Should we send you CUC letter? A. Yes, going to find out what happened there. Did not want to be conspicuous by absence. Send to Jessica Smart and Marc. Q. Is KIA in favour of grays bay? A. Yes - YKDFN against it - NSMA pro development as long as its done in a proper way DDMI: - Not a lot to share, did appreciate site visit. Lots of great discussion. - One thing to keep in mind, there’s always a pathway, just have to find it, come to good outcome. - Really enjoyed the sessions. Very interesting, enjoy being a functional member. Have to work as a unit. It will find its way through eventually. We have the right people here to get that accomplished. GNWT: - Thanks to Board & staff for patience for being remote. - With regard to that topic of EMAB no longer existing…I think those comments from Diavik staff may have been inappropriate or misplaced. Or, if there have been discussions behind the scenes we don’t know about it. If communities have said that 2026 is the end…then fine. But the comments will harm and damage the relationship that Diavik has worked really hard to establish. So if those conversations have not happened, then those comments are inappropriate. If not, its time to talk to the Minister and the Indigenous governments, who are signatory to the EA, may want to start getting legal help. We are a public watchdog for the regulatory process. And it says full and final closure. Surprised people are interpreting it as 2026. Hope the conversations start happening before these potentially harmful comments start eroding the confidence that all parties have made so far. LKDFN: - Thanks to everyone. Concerned that this board may not be here until closure is complete. Joanne and Natasha got removed with no notice. Elders liked working with them. - Thanks to board & staff for doing lots of work every day in the office. - Tas Tsi stepped down from role. (table item until after DDMI’s presentation)

Item 12 – DDMI Presentation made to Kugluktuk Mark Nelson from DDMI gives a presentation on AEMP data, particularly at the head of the Coppermine River (LDG-48). Q. How do Ekati results affect data? A. Data at LDG-48 is cumulative, includes Ekati discharges via Slipper L. Q. Are there figures for other sampling sites? A. No, this presentation specifically created for Kugluktuk, only showed data from head of Coppermine. See AEMP reports. Q. Is aluminum in LdG from Diavik’s effluent? A. Yes, DDMI is contributing, but goes up and down, but from an operational standpoint…our operations don’t change that quickly. Some points could be from dike construction (e.g. spike in 2018) but in 2015, there is no explanation. Q. Green lines on graphs are not site-specific A. Green line shows CCME guidelines and is fixed for all lake stations Q. Post-closure monitoring for 10 years – can you elaborate? A. Will look similar to current AEMP. Initially will be annual program, with comprehensive every 3 yrs. Once closure finished, (and WLWB has final say on when sampling can ramp down), Diavik would step back to every 3 yrs and then every 6 yrs as long as things are trending stable or improving. If things are trending worse, the Board will not let us wind down sampling. Q. Annually 2026-2029, then every 3 years? A. No, 2028 is the last comprehensive, but can’t remember details. Q. Appreciate this, I am from Kugluktuk, would you be able to share with our staff so I could have a copy? A. Yes Q. You showed benchmarks for protection of aquatic life (re: water is safe). How do results compare to Canadian drinking water limits? A. AEMP benchmark limit is chosen from whichever is lower, CCME guidelines or drinking water guidelines. Q. So, the top layer of NCRP – is it rock pile from underground? A. Mark – yes but its Type 1 (NAG) Q. So could there be aluminum, if type 1 granite erodes? A. Yes, but it’s a very slow process, granite weathering into clays (e.g. tens of thousands of years) - Yes, but that’s under non-climate change scenario – Climate change is now 4x worse – weathering could increase; permafrost could thaw. - Mark – yes, but there will be lots of granite that’s not Diavik granite that will also be an issue under climate change - Yes, but lots of assumptions built into NCRP - If CC exceeds the 100-yr 95th percentile and the permafrost thaws – that’s catastrophic for everyone. Groundwater would be released that contains contaminants. Q. On mercury slide, did you also present on mercury in fish tissue? A. Mercury not from DDMI but since fish in LdG live a long time, mercury accumulates in their tissue. If there was a fishery = less old fish with high mercury. But yes it would have eased peoples minds to include that info. Proposed DDMI/KIA HTO get together and compare their fish and water mercury data. DDMI staff – note they had another presentation on closure, if Board wants to see it - Board says not needed Q. Could we ask DDMI for a presentation like that but for stations near the mine? A. Could pull all the water info (AEMP) for board members - Still waiting on sampling results of Coppermine from GNWT (who does sampling program), expecting in the fall.

Item 13 - Board Member Updates (continued) YKDFN: - Adi Adil is new head of regulatory at YKDFN - would like to see a similar AEMP presentation on all the stations, especially near Diavik and near Ekati LKDFN: - notes mine workers are less careful when weather is cold. Issue of dead fox not being followed up when he worked at Ekait. - Low water levels could result in higher concentrations of chemical contaminants Suggestion that Diavik show concentrations at the diffuser and at Slipper L. outlet - Noted that there is no Wildlife Manager in Lutselk’e to receive EMAB reports and letters. Should be an Acting Manager soon. - Summer is busy: Guardians, culture camp, meetings.

Meeting adjourned Next meeting: Oct 21-23’25 Closing prayer – Marc Whitford